CAMPUSCONNECT

Student Portal UX/UI Redesign

WEEK 1

Project Planning & Strategy

A research-led design brief for a simpler, more accessible and action-oriented student experience.

Prepared by: Gaura Manoj Kumar

Internship: YUVA INTERN(UI/UX Design Intern)

Date: 4 September 2026

# 1. Executive Summary

CampusConnect is a proposed student portal redesign concept for higher-education institutions. It brings high-frequency academic tasks—attendance, timetable, exams, results, assignments, announcements, fees and study resources—into one coherent experience.

Secondary research indicates that students’ technology expectations are changing and that higher-education institutions increasingly need clear, connected and accessible digital services. EDUCAUSE’s 2025 student technology report focuses on technology-related services, changing student expectations, accessibility and well-being. Its “Modern Learner” discussion also emphasizes the need for intentional digital transformation. Sources: EDUCAUSE (2025).

The strategic opportunity is not simply to make a portal look modern. It is to reduce cognitive load, surface important information at the right time, create predictable navigation and provide accessible, actionable feedback.

Working hypothesis: If essential academic information is prioritized on a personalized dashboard and common tasks require fewer decisions and navigation steps, students will manage academic responsibilities with greater confidence and less friction.

Research note: This Week 1 document uses secondary research. No primary interviews or survey results are presented as completed research. Primary validation is planned for a later phase.

# 2. Creative Brief

## Project overview

CampusConnect will be a responsive student portal that acts as a single starting point for academic life. The concept combines student-information functions with learning-management patterns so students can see what needs attention, understand their academic status and reach common tasks quickly.

## Problem statement

Students may interact with multiple academic systems for coursework, grades, calendars, communication and institutional services. Research on student information systems shows that usability and UX matter to students’ perceptions and continued use. A 2020 study examined perceived usability among 324 undergraduate students, while a 2024 study examined UX and continued-use intention for a higher-education student management information system.

## Design challenge

How might we create one clear, trustworthy and accessible student portal that helps students answer three questions immediately: What do I need to do? How am I doing? Where do I go next?

## Business / institutional goals

- Create a consistent digital front door for student academic services.

- Reduce avoidable support requests caused by confusing navigation or unclear status information.

- Improve discoverability of high-frequency student tasks.

- Create a scalable design system for future institutional features.

## User goals

- Find important information quickly.

- Understand deadlines, attendance and academic progress at a glance.

- Receive clear notifications without being overwhelmed.

- Complete common tasks confidently on mobile and desktop.

# 3. Market & User Research

## Research approach

This research combines higher-education technology research, UX literature on student information systems, benchmark review of established learning platforms and W3C accessibility guidance.

## Finding 01 — Digital expectations are evolving

EDUCAUSE’s 2025 Students and Technology Report describes the student experience as being reshaped by technological advances, changing student needs and expectations, workforce demands, accessibility and well-being. The related Modern Learner discussion states that students’ expectations of technology and service are evolving. Design implication: CampusConnect should feel like a coherent service rather than a collection of administrative pages.

## Finding 02 — Fragmentation is a design opportunity

A 2025 Student Digital Experience Survey reported by EDUCAUSE and conducted with Thrive Analytics surveyed 1,010 U.S. college and university students. It reported that 75% preferred a single centralized platform for student services, while 95% said they would be somewhat or very likely to use a unified digital platform if their institution offered one. Because this is a vendor-released survey, it is treated as directional evidence rather than a universal statistic. Design implication: reduce unnecessary switching between systems.

## Finding 03 — Dashboards are becoming action-oriented

Canvas’s 2026 customizable learner dashboard introduced widgets for coursework, grades, announcements and people, with options to rearrange widgets. Instructure describes the objective as making the dashboard more actionable and reducing unnecessary navigation. Design implication: the CampusConnect dashboard should prioritize next actions and status information.

## Finding 04 — Deadlines and progress need visibility

Moodle provides dashboard views for course progress and upcoming deadlines, including a timeline that can organize tasks by date and provide direct access to activities. Moodle also supports notifications, calendars, mobile access and gradebook functions. Design implication: deadlines and progress should be visible without opening multiple sections.

## Finding 05 — Accessibility is a core requirement

WCAG 2.2 organizes accessibility around four principles: perceivable, operable, understandable and robust. It includes guidance on keyboard operation, distinguishable content, text alternatives and understandable interfaces. Design implication: accessibility should be considered from the first wireframe, not added at the end.

# 4. Competitor & Pattern Analysis

These products are benchmark products rather than direct one-to-one competitors. The comparison focuses on transferable UX patterns.

| Benchmark | Strengths / useful patterns | CampusConnect opportunity |
| --- | --- | --- |
| Canvas | Dashboard, courses, To Do, notifications, calendar, grades and announcements. Its 2026 learner dashboard adds coursework, grades, announcements and people widgets. | Create one student-first dashboard spanning both learning and administrative needs; keep customization simple. |
| Moodle | Customizable dashboard, course overview, timeline, deadlines, calendar, progress, gradebook, mobile/offline access and accessibility support. | Use a simpler hierarchy and prioritize high-frequency tasks rather than exposing too many options at once. |
| Google Classroom | Assignment and grading workflows, calendar reminders, student To Do/review pages, notifications and accessibility/language support. | Extend task-oriented learning patterns into a broader portal covering attendance, exams, results, fees and notices. |

## Competitive insight

The strongest shared pattern is centralized visibility: users benefit when upcoming work, progress, messages and navigation are surfaced together. CampusConnect can extend this pattern beyond coursework into attendance, exams, results, fees and institutional notices.

## Design differentiation

- One dashboard designed around student priorities, not institutional departments.

- Clear status language: Due, Upcoming, Missing, Completed, At Risk and Resolved.

- Attendance and exam readiness treated as first-class information.

- Consistent interaction model across desktop and mobile.

- Accessible components and readable information density.

# 5. Target Audience

## Primary audience

Undergraduate and postgraduate students who regularly use college digital systems for academic planning, coursework, attendance, examinations, results and institutional communication.

| Attribute | Definition |
| --- | --- |
| Age / life stage | Typically 18–25 for undergraduate users; should remain suitable for older postgraduate users. |
| Context | Students access the portal from classrooms, hostels/homes, libraries, public transport and campus computers. |
| Devices | Mobile-first quick checks; desktop/laptop for longer academic tasks. |
| Goals | Check what is due, monitor attendance, prepare for exams, access results and respond to communications. |
| Pain points | Information scattered across systems, unclear priority, excessive navigation, inconsistent terminology and notification overload. |
| Needs | Speed, clarity, trust, predictable navigation, accessible content and timely status information. |

## Secondary users

- Faculty: need clear routes to student-related academic actions and communication.

- Academic administrators: need consistent structures for announcements, schedules and services.

- Support staff: benefit from clearer user-facing status and fewer navigation-related issues.

## Assumptions to validate later

- Students frequently check attendance and deadlines.

- Mobile access is important for quick checks.

- Students prefer actionable summaries over dense administrative menus.

- Low-bandwidth-friendly pages and clear loading states may be valuable.

# 6. Primary User Persona

| Profile | Needs / behaviour |
| --- | --- |
| Name / archetype | Aanya — “The deadline-focused student” |
| Age | 20 |
| Course | Undergraduate engineering student |
| Digital behaviour | Uses smartphone frequently; laptop for assignments, documents and detailed academic work. |
| Goals | Maintain attendance, never miss deadlines, know exam dates, quickly check results and respond to announcements. |
| Frustrations | Information is spread across pages/apps; notifications lack priority; she sometimes has to remember where features are located. |
| Motivation | Stay academically organized while spending as little time as possible managing administrative information. |
| Quote | “I don’t want to search the portal. I just want to know what needs my attention today.” |

## Persona insight

Aanya does not necessarily need more features. She needs better prioritization of existing information.

The dashboard should answer “what now?” before exposing the full feature set.

## Design response

- Show the next three or four highest-priority actions.

- Use clear labels and familiar language.

- Provide direct entry points to attendance, timetable and exam information.

- Allow deeper detail only when the user chooses to explore.

# 7. Ideal User Scenarios

| Scenario | User goal | Ideal experience |
| --- | --- | --- |
| Check attendance | Know whether attendance is safe. | Dashboard → Attendance → subject status → clear warning if below threshold → details. |
| Find today’s timetable | Know the next class quickly. | Dashboard → Today’s schedule → next class highlighted → room/faculty visible. |
| Track assignments | Know what is due and missing. | Dashboard → Tasks → Due/Upcoming/Missing → direct action to submission. |
| Prepare for exams | See upcoming exams and readiness. | Dashboard → Exams → next exam date, subject, venue and preparation status. |
| Read important notice | Avoid missing critical information. | Dashboard → Priority announcements → read/unread → acknowledgement if required. |

## Scenario design principle

Each scenario should minimize the distance between intent → information → action. Users should not need to understand an institution’s internal structure before completing a common task.

# 8. Project Scope & Feature Prioritization

## In scope

- Responsive student dashboard

- Attendance and attendance alerts

- Timetable / today’s schedule

- Assignments and task status

- Exam schedule

- Results / grades

- Announcements and notifications

- Study materials / course links

- Fees/status summary

- Student profile and settings

## Out of scope for initial concept

- Full administrative back-office redesign

- Faculty management workflows

- Payment gateway implementation

- Live attendance hardware/biometric integration

- Complex ERP replacement

- Production backend architecture

## Feature prioritization

| Priority | Features | Reason |
| --- | --- | --- |
| Must have | Dashboard, Attendance, Timetable, Exams, Results, Announcements | Highest-frequency / highest-consequence information. |
| Should have | Assignments, Study materials, Fees, Notifications center | Important for regular academic management but secondary to dashboard essentials. |
| Could have | Personalized reminders, academic insights, faculty messaging, quick support | Useful after core usability is validated. |
| Later | AI academic assistant, predictive risk alerts, advanced analytics | Requires stronger data governance, validation and technical feasibility. |

# 9. UX Design Strategy

## 1 — Design around user tasks

Navigation will be organized around what students do—check, submit, prepare, track and communicate—rather than mirroring internal institutional departments.

## 2 — Dashboard as an action center

The dashboard will prioritize Today, Needs attention, Progress and Upcoming. This aligns with the direction of modern learning platforms that surface coursework, grades, announcements and deadlines directly.

## 3 — Progressive disclosure

Show essential information first. Secondary details appear after a user selects an item. This keeps the interface scannable and reduces cognitive load.

## 4 — Consistency and feedback

The interface will follow usability principles including visibility of system status, consistency and standards, error prevention, recognition rather than recall and minimalist presentation.

## 5 — Accessibility by default

Target WCAG 2.2 AA-oriented practices: readable contrast, keyboard accessibility, meaningful labels, clear focus states, alternatives to color-only status and understandable error messages.

## 6 — Mobile-first, responsive execution

Quick-check tasks such as attendance, timetable, announcements and exam dates should be efficient on a phone. More complex tasks can expand naturally on desktop.

\

# 10. Initial UI / Design Guidelines

| Element | Direction |
| --- | --- |
| Visual style | Clean, modern, calm and academic; avoid decoration that competes with information. |
| Typography | Highly legible sans-serif with clear hierarchy: page title → section title → card title → supporting metadata. |
| Color | Restrained primary color with neutral surfaces. Status colors support, not replace, text labels. |
| Cards | Use cards for grouped information such as attendance, deadlines and exams; avoid excessive nesting. |
| Buttons | Use action labels such as “View attendance”, “Submit assignment” and “See exam details”. |
| Icons | Use familiar icons paired with text where meaning could be ambiguous. |
| Spacing | Use a consistent spacing scale and generous whitespace for scanning. |
| Forms | Clear labels, inline validation and helpful error prevention. |
| Notifications | Prioritize by urgency and relevance; separate critical alerts from routine updates. |
| Accessibility | Keyboard access, visible focus, readable contrast, text alternatives and predictable interactions; follow WCAG 2.2. |

## Proposed information hierarchy

Primary: Dashboard • Attendance • Timetable • Exams • Results    Secondary: Tasks • Announcements

• Materials • Fees    Utility: Search • Help • Profile • Settings

# 11. Constraints, Risks & Assumptions

| Area | Constraint / risk | Response |
| --- | --- | --- |
| Research | Week 1 uses secondary research; primary study not completed. | Label assumptions and validate with interviews/usability testing later. |
| Data | Attendance, grades and exam information may come from different systems. | Design clear loading, sync and unavailable states. |
| Accessibility | Users have different visual, motor, cognitive or language needs. | Use WCAG 2.2 as baseline and test keyboard/focus/contrast. |
| Information density | Student portals can contain many functions. | Use progressive disclosure and prioritize high-frequency tasks. |
| Notifications | Too many alerts can reduce attention. | Use priority categories and notification controls. |
| Technical feasibility | Prototype is not the production system. | Keep interactions realistic and document backend dependencies. |

## Risk-management principle

When a design decision depends on an assumption, the assumption should become a research question. This prevents the project from presenting guesses as facts.

# 12. Detailed Project Timeline

| Week | Phase | Key activities | Milestone / output |
| --- | --- | --- | --- |
| 1 | Planning & research | Market research, benchmark review, problem framing, scope, personas, scenarios, strategy. | Approved project brief + strategy. |
| 2 | Information architecture | Sitemap, navigation model, feature grouping, task flows. | IA + user flows. |
| 3 | Wireframing | Low-fidelity dashboard and core task screens; responsive exploration. | Wireframe set. |
| 4 | Visual direction | Typography, color, components, cards, navigation and accessibility states. | Mini design system. |
| 5 | High-fidelity UI | Desktop/mobile screens for priority flows. | High-fidelity screen set. |
| 6 | Prototype | Connect key flows; interactions, transitions and feedback states. | Clickable prototype. |
| 7 | Usability testing | Task-based testing, observation, issue prioritization. | Test findings + usability report. |
| 8 | Iteration & finalization | Fix priority issues, refine UI, document decisions and prepare presentation. | Final prototype + case study. |

## Week 1 working plan

- Day 1: Define product concept and problem statement.

- Day 2: Secondary research and source review.

- Day 3: Benchmark Canvas, Moodle and Google Classroom patterns.

- Day 4: Define audience, persona, scenarios and feature scope.

- Day 5: Finalize UX strategy, design guidelines, risks and timeline.

- Day 6–7: Review, polish and prepare submission.

# 13. Success Metrics & Validation Plan

These metrics define what success will mean later. No results are claimed at this stage.

| Metric | How measured later | Target direction |
| --- | --- | --- |
| Task completion | Percentage completing key tasks without moderator assistance. | Increase |
| Time on task | Time to locate attendance, timetable and exam details. | Decrease |
| Navigation efficiency | Number of screens / major decisions for common tasks. | Decrease |
| Error rate | Incorrect navigation, taps, form mistakes or misunderstood statuses. | Decrease |
| Satisfaction | Post-task rating / short usability questionnaire. | Increase |
| Accessibility | Keyboard navigation, focus, contrast and assistive-technology review. | Meet baseline |
| Findability | Users locating important features without hints. | Increase |

## Recommended validation tasks

- Find attendance and identify whether any subject needs attention.

- Find the next class and its room.

- Find the next exam and its date/venue.

- Identify an upcoming assignment and its deadline.

- Find and understand a critical college announcement.

# 14. Week 1 Definition of Done

The Week 1 deliverable is complete when it demonstrates all of the following:

- A clearly defined redesign problem and project objective.

- A realistic target audience and at least one user persona.

- Evidence-based market and UX research using credible public sources.

- Benchmark analysis of at least three relevant digital products.

- Clearly defined project scope and feature priorities.

- Three or more ideal user scenarios.

- A coherent UX/UI strategy connected to research findings.

- Initial design guidelines and accessibility considerations.

- A realistic multi-week project timeline with milestones.

- Risks, assumptions and a plan for future validation.

- A professional visual presentation suitable for an internship review.

## Submission checklist

| Item | Status |
| --- | --- |
| Project brief | Ready |
| Market research | Ready — secondary research with sources |
| Competitor analysis | Ready — Canvas, Moodle, Google Classroom |
| Target audience | Ready |
| Persona | Ready |
| Ideal user scenarios | Ready |
| Scope & key features | Ready |
| UX/UI strategy | Ready |
| Design guidelines | Ready |
| Timeline | Ready |
| Constraints & risks | Ready |
| Success metrics | Ready |
| References | Ready |

# 15. Research References

Public sources consulted for this Week 1 strategy. Accessed September 2026.

EDUCAUSE — 2025 Students and Technology Report

https://library.educause.edu/resources/2025/4/2025-educause-students-and-technology-report Student technology experience, expectations, accessibility and well-being.

EDUCAUSE — The Expectations of a Modern Learner

https://events.educause.edu/webinar/2025/the-expectations-of-the-modern-learner Changing learner expectations and digital transformation.

EDUCAUSE / Pathify — 2025 Student Digital Experience Survey https://www.educause.edu/about/corporate-participation/member-press-releases/new-survey-finds-fragmented-digital-syst ems-are-eroding-student-success

Survey evidence about digital fragmentation and unified platforms.

Instructure — Canvas Student App

https://community.instructure.com/en/kb/articles/662784-what-is-the-canvas-student-app Canvas student tasks, navigation, calendar, To Do, notifications and grades.

Instructure — Customizable Dashboard for Learners

https://community.instructure.com/en/discussion/665539/customizable-dashboard-for-learners-feature-overview Action-oriented learner dashboard patterns.

Moodle — LMS Features

https://moodle.com/solutions/lms/features/

Learning, dashboard, accessibility, mobile and progress features.

MoodleDocs — Dashboard

https://docs.moodle.org/502/en/Dashboard Dashboard and customization patterns.

Google for Education — Classroom Features

https://edu.google.com/intl/en_in/workspace-for-education/products/classroom/editions/ Assignment, grading, calendar, notification and accessibility patterns.

Nielsen Norman Group — 10 Usability Heuristics https://www.nngroup.com/articles/ten-usability-heuristics/ Usability principles used in the design strategy.

W3C WAI — Understanding WCAG 2.2

https://www.w3.org/WAI/WCAG22/Understanding/intro Accessibility principles and WCAG 2.2 framework.

W3C — Web Content Accessibility Guidelines 2.2 https://www.w3.org/TR/WCAG22/

Accessibility success criteria and guidance.

Technology in Society — Measuring perceived usability of university students towards a SIS https://www.sciencedirect.com/science/article/pii/S0160791X19305986 University SIS usability research involving 324 undergraduate students.

Wiley — Evaluating Students’ User Experience on Student Management Information Systems https://onlinelibrary.wiley.com/doi/10.1155/2024/8450204

Research on student UX and continued use of higher-education information systems.

## Research integrity note

This document distinguishes public secondary research from future primary research. Persona details and scenarios are design hypotheses created for the concept; they are not presented as survey findings. Percentages and study findings are attributed to the original published sources.

# 16. Strategic Conclusion

CampusConnect should not compete by simply adding more features. Its strategic value comes from making the right information visible at the right moment. Research across higher-education technology and established learning platforms points toward centralized, actionable dashboards, strong deadline visibility, clear status communication and accessible interactions.

The Week 1 strategy therefore establishes five design principles:

- One clear starting point.

- Prioritize actions over menus.

- Make status and deadlines immediately understandable.

- Design responsively and accessibly from the beginning.

- Validate assumptions with real students before finalizing the solution.

## Next phase

Week 2 will translate this strategy into an information architecture, navigation model and user flows.

The priority flows should be attendance, timetable, assignments, exams and announcements.

End of Week 1 Submission

CampusConnect — Student Portal UX/UI Redesign